Executive Summary

Project: Komodo Hub Learning Management System

Test Phase: User Acceptance Testing (UAT)

Test Environment: Staging Environment v1.2.0

Test Period: January 15-19, 2024

Test Lead: Yiyan Chen (Product Owner)

Test Objectives

- Validate end-to-end functionality of admin core modules

- Verify data consistency and flow across all modules

- Ensure compliance with design specifications and requirements

- Confirm API response consistency and error handling

- Validate user interface responsiveness and usability

Test Scope

In-Scope Modules

| Module | Priority | Test Coverage |
| --- | --- | --- |
| User Management | High | 100% All CRUD operations |
| System Settings | High | 100% Configuration management |
| Global Analytics | Medium | 85% Data visualization and charts |
| Security Center | Medium | 80% Logs and database operations |

Out-of-Scope

Performance load testing

Security penetration testing

Mobile device compatibility (beyond responsive design)

Test Environment Configuration

Environment: Staging
URL: http://127.0.0.1:5000
Database: SQLite komodo_hub.db
Users: 5 test accounts (various roles)
Browser: Chrome 120+, Edge 120+

Detailed Test Cases

TC-ADMIN-01: Admin Dashboard Access

- Test Steps:

1. Navigate to application root URL

2. Login with platform_admin credentials

3. Verify automatic redirect to /admin/dashboard

4. Confirm dashboard components render correctly

- Expected Results:

Successful authentication and session creation

Dashboard displays welcome message with username

All four management cards are visible and clickable

Latest articles section loads with data

- API Verification: Session validation, models.get_articles()

TC-UM-01: User List Retrieval

- Test Steps:

1. Access /admin/manage_users

2. Verify user table loads with correct columns

3. Check data sorting (created_at DESC)

4. Validate pagination (if applicable)

- Expected Results:

Table displays: ID, Username, Role, Full Name, Organization, Created At

Data matches database records

No performance degradation with large datasets

- API Endpoint: GET /admin/api/users

TC-UM-02: Create New User

- Test Data:

{

"username": "uat_teacher_001",

"password": "TestPass123!",

"role": "teacher",

"full_name": "UAT Test Teacher",

"org_name": "UAT University"

}

- Test Steps:

1. Send POST request to /admin/api/users

2. Verify user creation in database

3. Confirm new user appears in user list

4. Test duplicate username prevention

- Success Criteria: HTTP 200 with success message

TC-SS-01: System Settings Management

- Test Steps:

1. Access GET /admin/api/system_settings

2. Verify default settings structure

3. Update settings via PUT /admin/api/system_settings

4. Confirm persistence after application restart

- Critical Settings to Test:

system_theme, allow_registration, maintenance_mode

session_timeout, backup_interval, max_articles_per_page

TC-AN-01: Analytics Data Accuracy

- Test Steps:

1. Access /admin/global_analytics

2. Compare displayed statistics with actual database counts

3. Verify chart data matches underlying data

4. Test word cloud generation with actual content

- Data Verification Points:

User counts by role

Content statistics (articles, events, courses)

Article categorization accuracy

TC-SC-01: Security Logs Functionality

- Test Steps:

1. Generate test security events (logins, actions)

2. Access GET /admin/api/security/logs

3. Verify events are recorded correctly

4. Check timestamp and user association accuracy

Issue Tracking List

| ID | Module | Severity | Description | Status | Assignee | Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-001 | User Management | Critical | Password complexity validation missing | Open | Backend Team | 2024-01-17 |
| UAT-002 | System Settings | High | Settings update requires manual refresh | In Progress | Frontend Team | 2024-01-18 |
| UAT-003 | Analytics | Medium | Word cloud shows default data incorrectly | Open | Data Team | 2024-01-19 |
| UAT-004 | Security | Critical | SQL execution may allow unsafe queries | Critical | Security Team | 2024-01-16 |
| UAT-005 | All Modules | High | Inconsistent role verification in APIs | Open | Backend Team | 2024-01-17 |
| UAT-006 | User Management | Medium | User search functionality missing | Open | Frontend Team | 2024-01-20 |

Risk Assessment Matrix

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Security vulnerabilities in SQL execution | High | Critical | Restrict to SELECT/PRAGMA only, add input validation |
| Data inconsistency in analytics | Medium | High | Implement data validation checks, add audit trails |
| Performance issues with large datasets | Medium | Medium | Implement pagination, add database indexes |
| UI/UX inconsistencies across modules | High | Medium | Establish design system, conduct cross-browser testing |

Success Metrics

Test Case Pass Rate: ≥95% of critical test cases must pass

Defect Density: ≤0.1 defects per 100 lines of code

User Satisfaction: ≥4.0/5.0 in post-testing survey

Performance: API response time <2 seconds for 95% of requests

Exit Criteria

All critical and high-severity issues resolved

100% of high-priority test cases executed

UAT sign-off from all stakeholder representatives

Documentation updated with test results

Appendix

Test Data Sets

Sample user accounts with various roles

Test articles, events, and courses

Security log sample data

Testing Tools

Postman for API testing

Selenium for UI automation

Chrome DevTools for performance monitoring